|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Milestones** | **Deliverables** | **%** | **Remarks** |
| 1 | Procurement of materials | Update in status report |  |  |
| 2 | Homepage and dashboard that will view mission, vision, and objectives of the system | Submission at least 3 in days | 50 | Add, Edit, delete Contents. |
| 3 | Patient page view management | Submission at least 1-2 weeks | 50 | Add, Edit, delete Contents. |
| 4 | Web page to manual encoding of eye trauma treatment and patient records | Submission at least 1-2 weeks | 90 | Add Delete Feature, Change reply system. |
| 5 | System’s database on localhost using mySQL and phpMyAdmin | Submission at least 1-2 weeks | 80 | Add or delete table depending on client’s functionality needs. |
| 6 | Document Processing Module | Submission at least 1-2 weeks | 88 | Add a document processed management (Including Own database table) |
| 7 | User management Module | Submission at least 1-2 weeks | 90 | As for patient input, add more Form validation, Inputs and edit address inputs. |
| 8 | Patient Records Module | Submission at least 1-2 weeks | 88 | On user management module change layout (button placement) |
| 9 | Generation of report Module | Submission at least 1-2 weeks | 95 | change layout (button placement) |
| 10 | Status report | Submission every 15th of the month from start of project date |  |  |
| 11 | Final report | Submission of final report, including data and final working field tested equipment (if applicable) |  |  |
| 12 | Journal Publication | Submission of at least 1 paper to an international journal or local journal |  |  |
| 13 | Results dissemination (Seminar) | Presentation in at least 1 conference or symposia |  |  |